GIFTA UX v2

Implementation Guide

How to Use the Spec Documents with an AI Coding Agent

for a High-Quality UI/UX v2 Outcome

Prepared for Ryan Laubscher

February 6, 2026

# 1. Understanding Your Documentation Ecosystem

Your Gifta project now has two complementary documentation sets that work together. Understanding their distinct roles is essential before directing an AI coding agent.

## The Two Documentation Sets

|  | UI Spec Suite (NEW) | Implementation Docs (EXISTING) |
| --- | --- | --- |
| Location | docs/UX/ui-specs/ | docs/implementation-docs/ |
| Files | 22 screen-level specs + 1 README | ~25 plans, specs, runbooks, checklists |
| Answers | WHAT to build: every pixel, color, font size, spacing value, animation, copy string, component tree, TypeScript interface, and accessibility requirement for each screen | HOW & WHEN to build it: execution order, phase gates, API contracts, backend behavior specs, test matrices, rollout procedures, and quality gates |
| Audience | The agent building UI components and screens | The agent (and you) orchestrating the overall implementation sequence |

✨ Pro Tip: Both sets are required. The UI specs tell the agent exactly what each screen looks like. The implementation docs tell the agent in what order to build, what backend APIs to connect to, and how to validate quality. Neither is sufficient alone.

## The Third Pillar: Platform Spec Docs

There is also a third set in docs/Platform-Spec-Docs/ containing 12 documents that define product requirements, architecture, user journeys, payment semantics, data models, and security. These are the product-level source of truth. If an AI agent ever encounters a conflict between a UI spec and a platform spec, the platform spec wins (per CANONICAL.md).

# 2. The Big Picture: Phase Sequence

UX v2 implementation follows a strict three-phase sequence. You are currently between Phase A (completed) and Phase B.

| Phase | What Happens | Key Docs | Status |
| --- | --- | --- | --- |
| A: Schema | Database migration to support new fields (payout types, charity, reminders) | DB_ROLLOUT_RUNBOOK | COMPLETED |
| B: Backend | Enable multi-payout, charity domain, reminders, API contract parity. No UI changes yet. | PHASE_B_EXECUTION_PLAN + 4 domain specs | IN PROGRESS |
| C: UI/UX | Full visual redesign. Every screen rebuilt to match UI specs. This is where the new spec suite shines. | PHASE_C_EXECUTION_PLAN + all 22 UI specs | PENDING (blocked by Phase B) |

✨ Pro Tip: Phase B must be completed and its GO decision signed before any Phase C (UI) work begins. This is a hard gate, not a suggestion. The UI specs depend on backend APIs that Phase B delivers.

# 3. Step-by-Step: Running a Phase B Session

Phase B is backend-only work. The new UI specs are not directly used during Phase B, but the implementation docs are critical.

## 3.1 Session Setup Prompt

When you start a new session with your AI coding agent, open with a prompt that establishes context. Here is a template:

I'm working on the Gifta project. We're implementing UX v2, currently in Phase B (backend enablement). Before writing any code, read these documents in order: 1. AGENTS.md (repo conventions and commands) 2. docs/implementation-docs/GIFTA_UX_V2_AGENT_EXECUTION_CONTRACT.md 3. docs/implementation-docs/GIFTA_UX_V2_DECISION_REGISTER.md 4. docs/implementation-docs/GIFTA_UX_V2_PHASE_B_EXECUTION_PLAN.md Then read the relevant domain spec for today's task: - For payouts: GIFTA_UX_V2_PAYOUT_ENGINE_SPEC.md - For charity: GIFTA_UX_V2_CHARITY_DOMAIN_SPEC.md - For reminders: GIFTA_UX_V2_REMINDERS_AND_COMMS_SPEC.md - For API work: GIFTA_UX_V2_API_CONTRACT_PARITY_SPEC.md Today's task: [describe specific Phase B milestone, B0-B9]

## 3.2 The Execution Sequence

- Agent reads the contract and decision register to understand hard constraints (pnpm only, no gate bypassing, locked decisions about fee semantics, payout enums, etc.).

- Agent reads the Phase B execution plan and identifies which milestone (B0 through B9) you're working on.

- Agent reads the relevant domain spec for that milestone's technical details (e.g., payout engine spec for B2/B3).

- Agent implements the code changes, running the required command gates after each milestone:

pnpm lint && pnpm typecheck && pnpm test

- At Phase B completion, run the full gate suite including OpenAPI contract tests. Walk through the GO/NO-GO template and the production rollout checklist.

## 3.3 Do You Need the UI Specs During Phase B?

Generally no. Phase B is backend-only. However, there are two situations where glancing at a UI spec helps:

- API response shapes: If you want to confirm what data the frontend will eventually need, the UI specs list TypeScript interfaces and data requirements for each screen. This can inform API response design.

- Charity/payout display fields: Specs 06 (Giving Back), 07 (Payout Setup), and 15 (Dashboard Detail) define what charity and payout data the UI will display, which can validate that your API exposes the right fields.

# 4. Step-by-Step: Running a Phase C Session

This is where the new UI specs become the primary reference. Phase C transforms every screen to match the UX v2 design.

## 4.1 Session Setup Prompt

I'm working on the Gifta project. We're implementing UX v2, currently in Phase C (UI/UX rollout). Phase B is complete. Before writing any code, read these documents in order: 1. AGENTS.md (repo conventions and commands) 2. docs/implementation-docs/GIFTA_UX_V2_AGENT_EXECUTION_CONTRACT.md 3. docs/implementation-docs/GIFTA_UX_V2_DECISION_REGISTER.md 4. docs/implementation-docs/GIFTA_UX_V2_PHASE_C_EXECUTION_PLAN.md 5. docs/implementation-docs/GIFTA_UX_V2_SCREEN_COMPONENT_DELTA_SPEC.md Then read the UI specs for today's screen work: 6. docs/UX/ui-specs/00-DESIGN-SYSTEM.md (ALWAYS read first) 7. docs/UX/ui-specs/[XX-SCREEN-NAME].md Also reference when relevant: - docs/implementation-docs/GIFTA_UX_V2_COPY_CONTENT_MATRIX.md - docs/implementation-docs/GIFTA_UX_V2_ACCESSIBILITY_AND_EDGE_CASE_TEST_PLAN.md Today's task: [describe specific screen or milestone]

## 4.2 The Document Layering Pattern

For every screen you build in Phase C, the agent should consult documents in a specific layered order. Think of it as zooming from strategy down to pixel-level detail:

| # | Layer | Document | What It Provides |
| --- | --- | --- | --- |
| 1 | Execution Contract | AGENT_EXECUTION_CONTRACT | Hard constraints, quality gates, stop conditions |
| 2 | Locked Decisions | DECISION_REGISTER | Enum values, fee semantics, branding rules |
| 3 | Phase Plan | PHASE_C_EXECUTION_PLAN | Which milestone you're in, acceptance criteria |
| 4 | Delta Map | SCREEN_COMPONENT_DELTA_SPEC | What changes for this specific route/component |
| 5 | Design System | 00-DESIGN-SYSTEM.md | All tokens, colors, spacing, typography |
| 6 | Screen Spec | [XX-SCREEN-NAME].md | Exact layout, components, copy, animations, error states, accessibility |
| 7 | Copy Matrix | COPY_CONTENT_MATRIX | Canonical UI strings and terminology |
| 8 | Accessibility Plan | ACCESSIBILITY_AND_EDGE_CASE_TEST_PLAN | WCAG criteria, keyboard nav, screen reader |

✨ Pro Tip: You don't need to load all 8 layers every single session. Layers 1-3 only need to be read once per major work session. Layers 5-6 change per screen. Layer 7-8 are referenced as needed during polish.

## 4.3 Phase C Milestone-by-Screen Mapping

The Phase C execution plan defines 10 milestones (C0 through C9). Here is how they map to the UI specs:

| Milestone | Focus | UI Specs to Load |
| --- | --- | --- |
| C0 | Baseline capture & delta mapping | 00-DESIGN-SYSTEM (read to establish token baseline) |
| C1 | Host creation flow restructure | 03, 04, 05, 06, 07, 08 (Steps 1-5 + Confirmation) |
| C2 | Public dream board | 09 (Public Dream Board) |
| C3 | Contributor journey | 10, 11, 12, 13 (Amount, Payment, Thanks, Failed) |
| C4 | Host dashboard | 14, 15, 16, 17 (List, Detail, Edit, Post-Campaign) |
| C5 | Admin panel | 18 (Admin Panel) |
| C6 | Copy & content alignment | All specs (verify copy) + COPY_CONTENT_MATRIX |
| C7 | Accessibility & edge cases | All specs (a11y sections) + ACCESSIBILITY_PLAN |
| C8 | E2E/UAT & performance sweep | PHASE_C_E2E_UAT_PLAN + all specs for regression |
| C9 | Production rollout | PHASE_C_ROLLOUT_RUNBOOK + GO_NO_GO + CHECKLIST |

✨ Pro Tip: Specs 01 (Landing Page), 02 (Authentication), 19 (Shared Components), 20 (Communications), and 21 (Celebrations) cut across multiple milestones. Load 19 during C0/C1 for shared primitives. Load 01 and 02 during C1 or as a separate session. Load 20 during C6 (copy alignment). Load 21 during C7 (polish pass). The key is that these cross-cutting specs support other milestones rather than owning a dedicated one.

## 4.4 Example: Building the Host Create Flow (Milestone C1)

Here is a concrete example of how a Phase C session would work for the most complex milestone:

- Open session with the setup prompt from 4.1 above, specifying milestone C1.

- Agent reads the execution contract, decision register, and Phase C plan. This takes about 2 minutes of agent processing time, but it anchors all subsequent decisions.

- Agent reads the Screen Component Delta Spec to understand what currently exists at /(host)/create/* and what needs to change.

- Agent reads 00-DESIGN-SYSTEM.md to internalize the brand tokens: teal #0D9488, sage #6B9E88, warm surface #FEFDFB, Outfit body font, Fraunces display font, 44px minimum touch targets, etc.

- Agent reads 19-SHARED-COMPONENTS.md for common patterns (headers, footers, loading states, form components) that the create flow will use.

- Agent reads each step spec in sequence: 03 (Child), 04 (Gift), 05 (Dates), 06 (Giving Back), 07 (Payout), 08 (Confirmation). Each contains the exact component tree, form fields, validation rules, error messages, animations, and responsive breakpoints.

- Agent implements each step, running lint/typecheck/test after each one.

- Agent cross-references the Copy Content Matrix to verify all user-facing strings match canonical copy.

# 5. Critical Instructions for the Agent

These are the key directives you should include in your prompts to ensure high-quality outcomes:

## 5.1 Mandatory Inclusions (Every Session)

MANDATORY RULES: - Use pnpm only (never npm or yarn) - Run 'pnpm lint && pnpm typecheck && pnpm test' after every meaningful code change - Never bypass lint, typecheck, or test failures - If you encounter a conflict between documents, the hierarchy is: CANONICAL.md > DECISION_REGISTER > Phase Plan > UI Spec - Every design value (color, spacing, font size) must come from the Design System spec, not from guessing - All user-facing strings must use 'Gifta' branding (never 'ChipIn' or other legacy names) - Mobile-first implementation: build 375px first, then layer tablet (768px) and desktop (1024px) breakpoints

## 5.2 Per-Screen Quality Checklist

After the agent finishes each screen, ask it to verify:

- All colors, fonts, and spacing match 00-DESIGN-SYSTEM.md tokens exactly

- All form fields have validation rules matching the spec

- All error states (network error, validation error, empty state) are implemented

- Loading skeletons are present for async data

- Touch targets are at least 44px on mobile

- Keyboard navigation works (Tab, Enter, Escape)

- Screen reader announcements are present (aria-labels, role attributes)

- Responsive behavior matches the spec at all three breakpoints

- Animations respect the prefers-reduced-motion media query

- Copy strings match the spec and Copy Content Matrix

## 5.3 When to Reference Which Document

| When the Agent Asks... | Point It To... |
| --- | --- |
| "What color should this button be?" | 00-DESIGN-SYSTEM.md → Color Tokens section |
| "What data does this API return?" | API_CONTRACT_PARITY_SPEC.md + the screen's TypeScript interfaces |
| "What should the error message say?" | The specific screen spec's Error States section + COPY_CONTENT_MATRIX |
| "How do payouts work?" | PAYOUT_ENGINE_SPEC.md for backend logic; spec 07 and 15 for UI display |
| "What's the enum value for X?" | DECISION_REGISTER.md (D-001, D-002, D-003) |
| "What animation should play here?" | 21-CELEBRATIONS-DELIGHT.md + the screen spec's Animation section |
| "Is this accessible enough?" | ACCESSIBILITY_AND_EDGE_CASE_TEST_PLAN.md + screen spec's a11y section |
| "What's already been decided?" | DECISION_REGISTER.md (10 locked decisions) |

# 6. Are the Implementation Docs Still Necessary?

Yes, absolutely. The new UI specs and the existing implementation docs serve fundamentally different purposes and both are required for a high-quality outcome. Here is why:

## What the UI Specs Do NOT Cover

- Execution order and phase gating: The UI specs don't tell you which screen to build first or what must be done before the UI work begins. That's in the Phase C Execution Plan.

- Backend behavior: How the payout engine calculates splits, how reminders are deduplicated, how charity batches are processed. Those are in the domain specs.

- API contracts: The exact shape of API requests/responses, OpenAPI alignment, and runtime parity. That's in the API Contract Parity Spec.

- Test matrices and quality gates: What tests must pass and at what priority level. That's in the Phase B/C Test Matrices.

- Rollout procedures: How to deploy safely, what to monitor, when to rollback. That's in the Rollout Runbooks.

- Locked decisions: Fee semantics, payout enum values, branding rules. That's in the Decision Register.

## The Bottom Line

Think of it this way: the UI specs are the architectural blueprints (where every wall, outlet, and fixture goes), while the implementation docs are the construction management plan (in what order to build, what inspections to pass, what materials to use, and how to handle problems).

You need both to build a house that looks right and stands up.

# 7. Recommended Session-by-Session Workflow

For maximum quality, work through the implementation in focused sessions. Each session should target one milestone or a cluster of closely related screens.

## 7.1 Before You Start Any Session

- Confirm which phase you're in (B or C) and which milestone.

- Verify the previous milestone's gates passed (lint, typecheck, test all green).

- Prepare your prompt with the relevant document paths (see templates in Sections 3 and 4).

## 7.2 During a Session

- Give the agent one milestone at a time. Don't try to do all of Phase C in one go.

- If the agent's context window starts feeling strained (very long conversations), start a fresh session. The agent can pick up where it left off because the code is in the repo and the milestone structure tells it what's done vs. remaining.

- When the agent finishes a screen, ask it to run the command gates before moving to the next screen.

- If a test fails, address it immediately. Don't accumulate test debt across screens.

## 7.3 After Completing a Phase

- Walk through the GO/NO-GO template (there's one for each phase).

- Run the production rollout checklist.

- Archive evidence as described in the Master Implementation Index.

# 8. Common Pitfalls and How to Avoid Them

| Pitfall | What Goes Wrong | Prevention |
| --- | --- | --- |
| Skipping the Design System spec | Agent invents colors and spacing, creating visual inconsistency | Always load 00-DESIGN-SYSTEM.md first. Put it in every Phase C prompt. |
| Starting UI work before Phase B is done | UI calls APIs that don't exist yet, breaking at runtime | Phase B GO decision must be signed before any C milestone begins. |
| Loading too many specs at once | Agent loses detail from early docs as context fills up | Load the contract + decision register + design system + ONE screen spec per session. |
| Ignoring the Decision Register | Agent uses wrong enum values, wrong fee logic, or old branding | Include the Decision Register in every prompt. It's short (38 lines) but critical. |
| Not running gates between screens | Regressions accumulate silently until a mass of failures blocks progress | Run pnpm lint && pnpm typecheck && pnpm test after every screen. |
| Treating UI specs as standalone | Beautiful screens that don't connect to real APIs or follow business rules | Always pair the screen spec with the relevant implementation doc for backend context. |

# 9. Quick Reference: Document Paths

## Control Documents (Read Every Session)

- AGENTS.md — Repo conventions, commands, stack

- docs/implementation-docs/GIFTA_UX_V2_AGENT_EXECUTION_CONTRACT.md — Hard constraints

- docs/implementation-docs/GIFTA_UX_V2_DECISION_REGISTER.md — Locked decisions

## Phase Plans (Read for Current Phase)

- GIFTA_UX_V2_PHASE_B_EXECUTION_PLAN.md — Backend milestones B0–B9

- GIFTA_UX_V2_PHASE_C_EXECUTION_PLAN.md — UI milestones C0–C9

## UI Spec Suite (Phase C Only)

- docs/UX/ui-specs/00-DESIGN-SYSTEM.md — ALWAYS read first

- docs/UX/ui-specs/01 through 21 — Per-screen specs (see mapping in Section 4.3)

## Domain Specs (Reference as Needed)

- PAYOUT_ENGINE_SPEC.md — Multi-type payout behavior

- CHARITY_DOMAIN_SPEC.md — Charity lifecycle

- REMINDERS_AND_COMMS_SPEC.md — Reminder scheduling and templates

- API_CONTRACT_PARITY_SPEC.md — API/OpenAPI alignment

- COPY_CONTENT_MATRIX.md — Canonical UI strings

- ACCESSIBILITY_AND_EDGE_CASE_TEST_PLAN.md — WCAG criteria

- ANALYTICS_TELEMETRY_SPEC.md — Event tracking

## Conflict Resolution (Source of Truth Hierarchy)

| Rank | Document | Scope |
| --- | --- | --- |
| 1 | AGENT_EXECUTION_CONTRACT | Process and hard-stop rules |
| 2 | DECISION_REGISTER | Locked business decisions |
| 3 | Phase Execution Plans (B or C) | Milestone sequence and acceptance |
| 4 | Platform Spec Docs (CANONICAL.md) | Product requirements |
| 5 | UI Spec Suite (docs/UX/ui-specs/) | Visual design and screen behavior |
| 6 | Supporting specs (domain, copy, a11y, etc.) | Technical detail |

If two documents disagree, the higher-ranked document wins. When in doubt, check CANONICAL.md in the Platform Spec Docs.